Table of Contents

# 1	ExamFlow Pro — Practice Report

Course: Web App Development Training
Author: HAKIZIMFURA Eloge Chrispin
Institution: Taizhou University
Date: June 2026

## 1.1	Table of Contents

- Project Introduction

- Development Environment Setup

- System Architecture & Design Decisions

- 10-Phase Development Process

- Key Technical Implementations

- Challenges Encountered & Solutions

- Testing Approach & Results

- Security Implementation

- UI/UX Design Philosophy

- Lessons Learned

- Future Improvements

- Conclusion

## 1.2	1. Project Introduction

### 1.2.1	1.1 Project Background

ExamFlow Pro is a comprehensive Online Examination & Intelligent Test Assembly System developed as the capstone project for the Java Web Development course. The project addresses the real-world need for educational institutions to conduct examinations digitally — from question bank management and intelligent test paper generation to online exam delivery and automatic grading with statistical analysis.

### 1.2.2	1.2 Project Objectives

The primary objectives of this project were:

- Design and implement a full-stack web application using Spring Boot (backend) and Next.js (frontend)

- Build a role-based system supporting three user types: Administrator, Teacher, and Student

- Implement intelligent test assembly — an algorithm that automatically selects questions from a bank based on configurable rules (type, difficulty, count)

- Create a real-time exam interface with countdown timer, auto-save, and anti-duplication guards

- Develop an automatic grading engine for multiple question types with configurable matching modes

- Provide score analysis with statistical distributions and a wrong-answer review notebook

- Apply security best practices including JWT authentication, role-based authorization, BCrypt password hashing, and CORS configuration

### 1.2.3	1.3 Scope

The system covers the complete exam lifecycle:

Question Bank  →  Paper Assembly  →  Exam Session  →  Auto-Grading  →  Score Analysis
   (CRUD)         (Manual+Auto)      (Real-time)      (4 types)        (Stats+Review)

## 1.3	2. Development Environment Setup

### 1.3.1	2.1 Hardware & OS

| Item | Specification |
| --- | --- |
| Machine | MacBook Pro M1 2020 (Apple Silicon) |
| Operating System | macOS 15 Sequoia |
| Architecture | ARM64 (aarch64) |

Setting up on Apple Silicon required special attention — all tools needed ARM-compatible builds. Java 17 ARM build via Homebrew (openjdk@17), Node.js ARM native, and MySQL 8 ARM all worked without Rosetta emulation.

### 1.3.2	2.2 Development Tools

| Tool | Version | Purpose |
| --- | --- | --- |
| Java | OpenJDK 17.0.x (ARM) | Backend runtime |
| Maven | 3.9.x | Build & dependency management |
| Node.js | 20.x LTS (ARM) | Frontend runtime |
| npm | 10.x | Package management |
| MySQL | 8.0.x (ARM) | Database server |
| VS Code | Latest | Frontend IDE |
| IntelliJ IDEA CE | Latest | Backend IDE |
| TablePlus | Latest | Database GUI client |
| Postman | Latest | API testing |
| Git | 2.x | Version control |
| Chrome DevTools | 132+ | Frontend debugging, Network monitoring |

### 1.3.3	2.3 Project Initialization

Backend Setup:

# Create Spring Boot project via Spring Initializr
# Dependencies: spring-web, spring-data-jpa, spring-security,
#               mysql-driver, lombok, validation
cd backend
mvn spring-boot:run   # Starts on port 8080

Frontend Setup:

npx create-next-app@14 frontend --typescript --tailwind --eslint --app
cd frontend
npm install axios jwt-decode recharts lucide-react
npm run dev   # Starts on port 3000

Database Setup:

mysql -u root -p < sql/schema.sql      # Create 11 tables
mysql -u root -p examflow < sql/test_data.sql  # Seed 30 questions, 8 users

## 1.4	3. System Architecture & Design Decisions

### 1.4.1	3.1 Why Decoupled Frontend-Backend Architecture?

I chose a fully decoupled architecture (Next.js ↔ REST API ↔ Spring Boot) over a traditional server-rendered approach (like Thymeleaf) for several reasons:

| Factor | Decoupled (Chosen) | Monolithic (Rejected) |
| --- | --- | --- |
| Separation of Concerns | Frontend and backend develop independently | Tight coupling of UI and logic |
| API Reusability | Same API serves web, mobile, third-party | HTML-only output |
| Modern UI | React with rich interactivity (timer, auto-save) | Page reloads for state changes |
| Skill Development | Learn both modern frontend (Next.js) and backend (Spring Boot) | Limited frontend exposure |
| Deployment Flexibility | Deploy frontend (Vercel/CDN) separately from backend | Single deployment unit |

### 1.4.2	3.2 Why JWT Over Session-Based Auth?

Traditional Java web apps use HttpSession for authentication. I chose JWT (JSON Web Tokens) instead:

- Stateless: No server-side session storage needed — the token IS the session

- Scalability: Any backend instance can validate the token without shared session state

- API-friendly: REST APIs naturally work with Bearer tokens

- Decoupled: Frontend stores the token and sends it with every request — no server-managed cookies required

- Rich payload: Role and name embedded in the token payload eliminate extra DB lookups

Trade-off acknowledged: JWT tokens cannot be invalidated server-side before expiry. For this project’s scope (exam sessions under 2 hours with 24h token expiry), this is acceptable.

### 1.4.3	3.3 Why Spring Data JPA Over Raw JDBC?

| Factor | JPA/Hibernate (Chosen) | Raw JDBC (Rejected) |
| --- | --- | --- |
| Productivity | Repository interfaces auto-generate queries | Manual SQL for every operation |
| Type Safety | Entity classes with compile-time checks | String-based SQL, runtime errors |
| Relationship Management | @OneToMany, @ManyToOne auto-handle joins | Manual join queries |
| Migration Support | ddl-auto: update for schema evolution | Manual ALTER TABLE scripts |
| Transaction Management | @Transactional annotation | Manual commit/rollback |

### 1.4.4	3.4 Database Design Philosophy

The 11-table schema was designed with these principles:

- Normalization: Each table has a single responsibility. Questions and their answers are in separate tables (questions, question_options, question_std_answers) rather than using a single table with nullable columns for each type.

- Polymorphic Question Support: Instead of one massive questions table with nullable columns for every type, I used separate detail tables — question_options for MC/TF questions and question_std_answers for FILL questions. This keeps each table focused and avoids NULL-heavy rows.

- Join Tables for Many-to-Many: The paper_questions table is a proper join entity (not a simple junction) carrying its own data (order_num, score), making it a first-class domain concept rather than just a link.

- Configuration as Data: Assembly rules are stored as database rows (assembly_rules) rather than hardcoded logic. This allows the UI to manage rules dynamically.

## 1.5	4. 10-Phase Development Process

### 1.5.1	Phase 1: Environment & Database Design (Day 1)

Activities: - Installed all development tools on macOS M1 - Designed the complete 11-table database schema - Created schema.sql with all CREATE TABLE statements, foreign keys, and constraints - Created application.yml with MySQL connection and JWT configuration - Verified Hibernate DDL auto-generation aligned with manual schema

Key Output: - sql/schema.sql — Production-ready schema with proper indexing - application.yml — Spring Boot configuration - Working database connection verified via mvn spring-boot:run

### 1.5.2	Phase 2: Authentication System (Day 1–2)

Activities: - Implemented User entity with Role enum (ADMIN, TEACHER, STUDENT) - Created JwtUtils for token generation (HMAC-SHA256) and validation - Built JwtAuthFilter extending OncePerRequestFilter - Configured SecurityConfig with role-based URL matchers and CORS - Implemented AuthController with login and register endpoints - Created BCryptPasswordEncoder bean for password hashing - Built frontend: lib/auth.ts (JWT helpers), lib/api.ts (Axios with interceptor), middleware.ts (route protection) - Created login page with email/password form and role-based redirect

Key Challenges: - Configuring CORS properly: allowedOrigins("http://localhost:3000") with allowCredentials(true) was essential for the cookie-based middleware to work - Spring Security 6.x uses the lambda DSL — the older method chaining pattern (.cors().and().csrf().disable()) is deprecated. Had to use .cors(cors -> cors.configurationSource(...)) pattern.

Key Output: - Working login/register flow with JWT - Three-role access control (middleware + Spring Security) - BCrypt password storage

### 1.5.3	Phase 3: Question Bank API (Day 2–3)

Activities: - Created Question entity with QuestionType enum (SINGLE, MULTIPLE, TRUEFALSE, FILL) - Created QuestionOption and QuestionStdAnswer entities - Built QuestionController with full CRUD endpoints - Implemented QuestionService with search/filter (keyword, type, category, difficulty) - Created CategoryController for category tree management - Added pagination support

Key Output: - 7 REST endpoints: GET list (with filters), POST create, GET by id, PUT update, DELETE, GET categories, POST category - Support for all 4 question types with appropriate option/answer handling

### 1.5.4	Phase 4: Question Bank UI (Day 3–4)

Activities: - Built /teacher/questions page with filterable question list - Created /teacher/questions/new page with dynamic form (type selector changes available fields) - Built /teacher/questions/[id]/edit page - Implemented option builder UI (add/remove options, toggle correctness) - Added category management page

Key Challenge: - The question creation form needed to dynamically show different fields based on the selected type (SINGLE/MULTIPLE show options, TRUEFALSE shows T/F, FILL shows text answers). This was handled with conditional rendering based on the type state variable.

Key Output: - Full CRUD UI for question bank - Dynamic form adapting to question type - Search and filter functionality

### 1.5.5	Phase 5: Exam Paper Management (Day 4–5)

Activities: - Created ExamPaper entity with PaperStatus enum (DRAFT, PUBLISHED, ENDED) - Created PaperQuestion join entity with order_num and score fields - Built PaperController and PaperService with complete lifecycle management - Implemented manual question add/remove to papers - Implemented the rule-based assembly algorithm - Built frontend: paper list, create paper form, paper builder page

The Assembly Algorithm — Deep Dive:

This was the most intellectually interesting part of the project. The algorithm:

- Reads rules from assembly_rules table (type, difficulty, category, count, score_each)

- Queries the question pool matching each rule’s constraints

- Validates availability — if pool size < requested count, throws a clear error with actual counts

- Randomizes selection via Collections.shuffle(pool, new Random()) for fairness

- Assigns sequential order numbers as questions are inserted

- Recalculates total score from the sum of per-question scores

- Runs in a single transaction — if any rule fails, all changes roll back

@Transactional
public PaperResponseDto assemble(Long paperId, String userEmail) {
    // Clear existing questions
    paperQuestionRepo.deleteByPaper(paper);
    
    int orderNum = 0;
    for (AssemblyRule rule : rules) {
        // Query pool matching type + optional difficulty + optional category
        List<Question> pool = questionRepo.findByTypeAndDifficulty(
            rule.getQuestionType(), rule.getDifficulty(), rule.getCategoryId());
        
        // Validate sufficiency
        if (pool.size() < rule.getCount()) {
            throw new BusinessException("Not enough questions for type " +
                rule.getQuestionType() + " (need " + rule.getCount() +
                ", have " + pool.size() + ")");
        }
        
        // Random selection
        Collections.shuffle(pool, new Random());
        List<Question> selected = pool.subList(0, rule.getCount());
        
        // Insert with scores from rule
        for (Question q : selected) {
            PaperQuestion pq = new PaperQuestion();
            pq.setPaper(paper);
            pq.setQuestion(q);
            pq.setOrderNum(++orderNum);
            pq.setScore(rule.getScoreEach());
            paperQuestionRepo.save(pq);
        }
    }
    
    // Recalculate total
    recalculateTotalScore(paper);
    return getPreview(paperId);
}

### 1.5.6	Phase 6: Online Exam Session (Day 5–6)

Activities: - Created ExamSession entity with SessionStatus (IN_PROGRESS, SUBMITTED, GRADED) - Built SessionController and SessionService - Implemented exam start logic with time window validation - Built the exam-taking page with countdown timer, question navigation, and answer submission - Implemented auto-save (30-second interval via setInterval) - Added exam resume capability (reconnect to existing session) - Built the question navigator sidebar with answered/unanswered indicators

The Exam Timer Implementation:

The timer is a critical component — it must be accurate and handle the auto-submit edge case:

// Initialize timer from session start time + duration
const [timeLeft, setTimeLeft] = useState(() => {
    const elapsed = Date.now() - new Date(session.startTime).getTime();
    return Math.max(0, Math.floor((durationMs - elapsed) / 1000));
});

// Countdown every second
useEffect(() => {
    if (timeLeft <= 0) return;
    const t = setInterval(() => setTimeLeft(p => Math.max(0, p - 1)), 1000);
    return () => clearInterval(t);
}, [timeLeft]);

// Auto-submit when timer expires
useEffect(() => {
    if (timeLeft === 0 && session?.status === "IN_PROGRESS") {
        submit();  // Triggers save + submit API calls
    }
}, [timeLeft]);

Key Design Decision — Client-side timer with server-side enforcement: The timer runs in the browser for a smooth UX, but the server enforces the time window independently. If a student manipulates the client-side timer, the server’s startTime + duration check acts as the source of truth.

### 1.5.7	Phase 7: Auto-Grading Engine (Day 6–7)

Activities: - Implemented GradingService.gradeSession() with type-specific grading logic - Created ScoreRecord entity for graded results - Implemented grading for all 4 question types

Grading Logic Per Type:

| Type | Matching Strategy | Partial Credit |
| --- | --- | --- |
| SINGLE | Label equality (case-insensitive) | No — all or nothing |
| MULTIPLE | Set equality — must match exactly | No — all correct, no incorrect |
| TRUEFALSE | Label equality (T/F) | No — binary |
| FILL | Configurable: EXACT, CASE_INSENSITIVE, CONTAINS — against any standard answer | No — matches any one answer |

case MULTIPLE -> {
    Set<String> correctSet = q.getOptions().stream()
        .filter(QuestionOption::getIsCorrect)
        .map(o -> o.getLabel().toUpperCase())
        .collect(Collectors.toSet());
    Set<String> givenSet = Arrays.stream(ans.getAnswerGiven().split(","))
        .map(s -> s.trim().toUpperCase())
        .filter(s -> !s.isEmpty())
        .collect(Collectors.toSet());
    correct = correctSet.equals(givenSet);  // Exact set match
}

Why strict set matching for MULTIPLE? Partial credit for multiple-choice is educationally questionable — awarding points for partially correct answers could inflate scores. The strict set match ensures students must know ALL correct answers and identify ALL incorrect ones. This is the standard approach in professional certification exams (CISSP, AWS, etc.).

### 1.5.8	Phase 8: Score Analysis (Day 7–8)

Activities: - Implemented score statistics endpoint (/api/scores/stats/{paperId}) - Built distribution banding (0-59, 60-74, 75-89, 90-100) - Created student score history and detail views - Built teacher results page with statistics

Statistics Implementation:

public Map<String, Object> getPaperStats(Long paperId) {
    List<ScoreRecord> records = scoreRepo.findByPaper(paper);
    
    DoubleSummaryStatistics stats = records.stream()
        .mapToDouble(r -> r.getScore().doubleValue())
        .summaryStatistics();
    
    // Distribution into 4 bands
    Map<String, Long> dist = new LinkedHashMap<>();
    dist.put("0-59", records.stream().filter(r -> score(r) < 60).count());
    dist.put("60-74", records.stream().filter(r -> scoreInRange(r, 60, 74)).count());
    dist.put("75-89", records.stream().filter(r -> scoreInRange(r, 75, 89)).count());
    dist.put("90-100", records.stream().filter(r -> score(r) >= 90).count());
    
    return Map.of("count", records.size(), "avg", avg, "max", max, 
                  "min", min, "passRate", passRate, "distribution", dist);
}

### 1.5.9	Phase 9: Wrong Answer Notebook (Day 8–9)

Activities: - Implemented per-session wrong answer retrieval - Built aggregated wrong answer notebook across all sessions - Added deduplication logic (same question wrong in multiple papers → shown once) - Added filtering by paper, type, and category - Built frontend display with question, wrong answer, correct answer, and explanation

Deduplication Strategy:

Set<Long> seenQuestionIds = new HashSet<>();
List<ExamSession> sessions = sessionRepo.findByStudent(student).stream()
    .filter(s -> s.getStatus() == SessionStatus.GRADED)
    .sorted((a, b) -> b.getSubmitTime().compareTo(a.getSubmitTime())) // newest first
    .toList();

for (ExamSession session : sessions) {
    for (StudentAnswer ans : wrongAnswers) {
        if (!seenQuestionIds.contains(ans.getQuestion().getId())) {
            seenQuestionIds.add(ans.getQuestion().getId());
            result.add(buildDetail(ans));  // Keep most recent occurrence
        }
    }
}

### 1.5.10	Phase 10: Testing & Polish (Day 9–10)

Activities: - Wrote and executed 36 manual test cases - Tested all API endpoints with Postman - Verified all role-based access restrictions - Tested edge cases: empty states, duplicate submissions, insufficient questions, timer expiry - Fixed UI issues (button padding, color consistency, responsive layout) - Created test_data.sql with 8 users, 5 categories, 30 questions, options, and standard answers - Final code cleanup and documentation

## 1.6	5. Key Technical Implementations

### 1.6.1	5.1 JWT Authentication Flow

┌──────────┐     ┌──────────┐     ┌──────────┐     ┌──────────┐
│  Login   │     │  Server  │     │  Client  │     │  Every   │
│  Form    │────►│  /login  │────►│  Store   │────►│  Request │
│          │     │          │     │  Token   │     │  +Bearer │
└──────────┘     └──────────┘     └──────────┘     └──────────┘
                       │                                  │
                       ▼                                  ▼
                ┌──────────┐                      ┌──────────┐
                │ BCrypt   │                      │JwtFilter │
                │ Verify   │                      │Validate  │
                │ Password │                      │+Set Role │
                └──────────┘                      └──────────┘

The JWT contains:

{
  "sub": "teacher1@examflow.com",
  "role": "TEACHER",
  "name": "Wang Fang",
  "iat": 1717765200,
  "exp": 1717851600
}

This is decoded client-side to determine the redirect path without an extra API call, and server-side to set the Spring Security authentication context.

### 1.6.2	5.2 Multi-Layer Security

Layer 1: Next.js Middleware
  └─ Reads cookie → decodes role → blocks wrong-role routes
     
Layer 2: Spring Security Config
  └─ URL pattern matching: /api/admin/** → hasRole('ADMIN')
  
Layer 3: JWT Filter
  └─ Validates token signature + expiry on every request
  
Layer 4: Service Layer
  └─ Ownership checks: paper.createdBy.email == currentUser.email
  
Layer 5: Database
  └─ BCrypt hashing, FOREIGN KEY constraints, UNIQUE constraints

### 1.6.3	5.3 Error Handling Strategy

Backend — Unified Response Format:

// Success
{ "code": 200, "message": "Login successful", "data": { ... } }

// Business Error
{ "code": 400, "message": "Can only modify DRAFT papers", "data": null }

// Authentication Error  
{ "code": 401, "message": "Invalid email or password", "data": null }

// Authorization Error
{ "code": 403, "message": "Access Denied", "data": null }

// Not Found
{ "code": 404, "message": "Paper not found with id: 999", "data": null }

Frontend — Axios Response Interceptor:

api.interceptors.response.use(
    (res) => res,
    (err) => {
        if (err.response?.status === 401) {
            clearToken();
            window.location.href = "/login";
        }
        return Promise.reject(err);
    }
);

### 1.6.4	5.4 Transaction Management

All write operations that span multiple tables use @Transactional:

@Transactional  // If any step fails → everything rolls back
public void submitExam(Long sessionId, String email) {
    session.setStatus(SessionStatus.SUBMITTED);
    session.setSubmitTime(LocalDateTime.now());
    sessionRepo.save(session);
    
    gradingService.gradeSession(sessionId);  // Also @Transactional
    // If grading fails → session status changes roll back
}

## 1.7	6. Challenges Encountered & Solutions

### 1.7.1	Challenge 1: Spring Security 6 Lambda DSL Migration

Problem: Spring Security 6.x changed the configuration DSL from method chaining to lambdas. The older pattern:

http.cors().and().csrf().disable().authorizeRequests()...

caused compilation errors.

Solution: Adapted all configuration to the lambda DSL:

http
    .cors(cors -> cors.configurationSource(corsConfigurationSource()))
    .csrf(AbstractHttpConfigurer::disable)
    .sessionManagement(sm -> sm.sessionCreationPolicy(SessionCreationPolicy.STATELESS))
    .authorizeHttpRequests(auth -> auth
        .requestMatchers("/api/auth/**").permitAll()
        .requestMatchers("/api/admin/**").hasRole("ADMIN")
        // ...
    );

### 1.7.2	Challenge 2: CORS with Credentials

Problem: The frontend (localhost:3000) couldn’t make authenticated requests to the backend (localhost:8080). The cookie-based middleware needed allowCredentials(true) but CORS doesn’t allow wildcard origins with credentials.

Solution:

@Bean
public CorsConfigurationSource corsConfigurationSource() {
    CorsConfiguration config = new CorsConfiguration();
    config.setAllowedOrigins(List.of("http://localhost:3000"));  // Explicit, not "*"
    config.setAllowedMethods(List.of("GET", "POST", "PUT", "DELETE", "OPTIONS"));
    config.setAllowedHeaders(List.of("*"));
    config.setAllowCredentials(true);  // Required for cookies
    // ...
}

### 1.7.3	Challenge 3: Multiple-Choice Grading Edge Cases

Problem: How to handle multiple-choice where the student selects 3 of 4 correct options? Should they get partial credit?

Decision: Implemented strict set equality — all correct AND no incorrect. Rationale: - Matches professional exam standards (CISSP, AWS certifications use this model) - Prevents score inflation from guessing - Clear, unambiguous grading rule (no subjective “partial credit” thresholds)

Implementation: Used Set.equals() for exact comparison:

Set<String> correctSet = getCorrectLabels(q);  // e.g., {A, B, D}
Set<String> givenSet = parseAnswerSet(ans.getAnswerGiven());  // e.g., {A, B}
correct = correctSet.equals(givenSet);  // false — missing D

### 1.7.4	Challenge 4: Real-Time Timer Accuracy

Problem: setInterval in JavaScript isn’t guaranteed to fire exactly every 1000ms. Over a 60-minute exam, drift could accumulate significantly.

Solution: Used server time as the source of truth. The timer initializes from:

const elapsed = Date.now() - new Date(session.startTime).getTime();
const remaining = durationMs - elapsed;

And on resume, recalculates from the server’s startTime. The interval is only for display updates; the actual deadline is enforced server-side.

### 1.7.5	Challenge 5: Auto-Save Race Conditions

Problem: If a student rapidly changes answers, the 30-second auto-save might save stale data, or concurrent saves might overwrite each other.

Solution: Used a useRef to always access the latest answers, and upsert logic (find existing OR create new) on the server:

const ref = useRef(answers);
ref.current = answers;  // Always points to latest

// Auto-save reads from ref, not stale closure
setInterval(() => {
    api.put(`/api/sessions/${id}/answers`, { answers: ref.current });
}, 30000);

### 1.7.6	Challenge 6: Apple Silicon Compatibility

Problem: Some tools (MySQL, older Java versions) had limited ARM support on macOS M1.

Solution: - Used openjdk@17 from Homebrew (native ARM build) - MySQL 8 ARM via Homebrew worked without issues - All npm packages are platform-independent (JavaScript runtime) - Verified the entire stack runs natively without Rosetta

## 1.8	7. Testing Approach & Results

### 1.8.1	7.1 Testing Strategy

I used manual functional testing (black-box) for this project. While unit tests for the grading engine and assembly algorithm would be valuable additions, manual testing was prioritized to verify the complete integrated system within the project timeline.

### 1.8.2	7.2 Test Coverage

| Category | Test Cases | Coverage |
| --- | --- | --- |
| Authentication | 2 | Login success + failure |
| Authorization | 2 | Role-based access denial |
| Question Bank | 4 | CRUD + search + filter |
| Paper Management | 5 | Create, add Qs, remove Qs, publish, modify protection |
| Assembly | 2 | Successful assembly + insufficient pool |
| Exam Session | 7 | Start, timer, auto-save, navigation, auto-submit, anti-dup, resume |
| Grading | 5 | All 4 types + pass/fail determination |
| Score Analysis | 3 | Student history, teacher stats, distribution |
| Wrong Answers | 2 | View + deduplication |
| Admin | 2 | User list + create teacher |
| Registration/Profile | 2 | Self-registration + profile update |

Total: 36 test cases — 100% pass rate

Detailed test cases and results are documented in 02_Test_Cases_and_Results.md.

### 1.8.3	7.3 Key Edge Cases Tested

- Empty question bank (graceful message)

- Paper with 0 questions cannot be published

- Assembly with insufficient questions → clear error + rollback

- Timer expiry → auto-submit

- Browser crash → resume with saved answers

- Double-submit → rejection

- Unanswered questions → scored as 0

- Student accessing teacher routes → blocked at middleware + API

- JWT expiry → 401 interceptor → redirect to login

## 1.9	8. Security Implementation

### 1.9.1	8.1 Authentication Security

| Measure | Implementation |
| --- | --- |
| Password Hashing | BCrypt with salt (10 rounds) via BCryptPasswordEncoder |
| JWT Signing | HMAC-SHA256 with configurable secret key |
| Token Expiry | 24 hours (configurable via application.yml) |
| No Plaintext Storage | Passwords never stored or transmitted in plaintext |

### 1.9.2	8.2 Authorization Security

| Measure | Implementation |
| --- | --- |
| Frontend Route Guard | Next.js middleware reads JWT cookie, checks role before page render |
| API Endpoint Protection | Spring Security authorizeHttpRequests() with role matchers |
| Ownership Verification | Service layer checks paper.createdBy.email == currentUser.email |
| IDOR Prevention | Students can only access their own sessions, scores, and answers |

### 1.9.3	8.3 Infrastructure Security

| Measure | Implementation |
| --- | --- |
| CORS | Only localhost:3000 whitelisted |
| CSRF | Disabled (stateless JWT — CSRF not applicable) |
| SQL Injection | JPA parameterized queries prevent injection |
| Session Fixation | Not applicable (stateless JWT) |

## 1.10	9. UI/UX Design Philosophy

### 1.10.1	9.1 Design System

The UI follows a warm, academic aesthetic inspired by parchment and ink:

Color Palette: - Parchment (#fdf8f0) — Page background, warm and easy on the eyes - Amber (#b5732a) — Primary actions, active states, branding - Terracotta (#a83838) — Danger actions, urgent timer state - Ink (various) — Text hierarchy from #1c1612 (headings) to #b8a18a (muted)

Typography: - Cormorant Garamond (serif) — Headings and display text. Elegant, academic feel - DM Sans (sans-serif) — Body text, buttons, inputs. Clean and readable

### 1.10.2	9.2 Responsive Patterns

- Paper Builder: Two-column grid (question bank | paper questions) on desktop

- Exam Interface: Sidebar navigation + main question area

- Teacher Dashboard: Three-column module card grid

- Tables: Horizontal scroll on mobile

### 1.10.3	9.3 Micro-Interactions

- Button hover: translateY(-1px) lift effect

- Card hover: Subtle background change

- Timer urgency: Smooth color transition from ink to terracotta

- Toast notifications: Slide-in animation for success/error feedback

- Page transitions: Fade-in (animate-fade-in) and slide-up (animate-slide-up) animations

## 1.11	10. Lessons Learned

### 1.11.1	10.1 Technical Lessons

- Plan the database schema thoroughly before writing a single line of code. The 11-table design with proper foreign keys and constraints has remained stable throughout development. No migrations were needed.

- Spring Security’s lambda DSL requires careful attention. The migration from method chaining took time to understand but results in cleaner, more readable configuration.

- JWT is powerful but requires discipline. Every endpoint that returns user-specific data must verify ownership at the service layer — not just at the HTTP level. The @Transactional annotation on multi-step operations prevented several potential data inconsistency bugs.

- React useRef is essential for timers and intervals. Without ref.current = answers, the auto-save closure would capture stale state. This is a fundamental React closure pattern that’s critical for real-time features.

- Server-side time as source of truth. Client-side timers are for display only. All deadlines and durations are enforced server-side, preventing timer manipulation.

- API error interceptor simplifies error handling. A single Axios response interceptor that handles 401 (clear token + redirect) eliminated the need for error handling in every API call.

### 1.11.2	10.2 Process Lessons

- Incremental development works. Building Phase 2 (Auth) completely before Phase 3 (Questions) meant I always had a working system to test against. Never had to debug “which of 10 new files broke it?”

- Test data is as important as schema. The test_data.sql with 30 questions across all types, complete with options and answers, enabled thorough testing of every feature without manual data entry.

- Edge case thinking saves rework. Considering “what if the pool has fewer questions than requested?” during assembly design led to a clean error message instead of an IndexOutOfBoundsException at runtime.

- Documentation during development. Writing Instructions.md as I built the system (not after) ensured accuracy. The API contracts section served as both documentation and a development checklist.

### 1.11.3	10.3 Domain Lessons

- Exam grading is deceptively complex. Seemingly simple types like “Fill in the blank” need configurable matching (exact vs. case-insensitive vs. contains) to be fair to students while preventing over-generous grading.

- Multiple-choice grading philosophy matters. Strict set matching vs. partial credit is not just a technical decision — it’s an educational one. Professional exams uniformly use strict matching, and I followed that precedent.

- The paper lifecycle is a state machine. DRAFT → PUBLISHED → ENDED is intuitive but needs enforcement at every layer. Papers in PUBLISHED state must reject all modifications.

## 1.12	11. Future Improvements

### 1.12.1	11.1 Short-Term (Could be added in 1-2 weeks)

| Improvement | Description |
| --- | --- |
| Unit Tests | JUnit tests for grading engine and assembly algorithm |
| Integration Tests | Spring Boot test with H2 in-memory database |
| Essay Questions | Add a 5th question type with manual grading workflow |
| Question Import | CSV/Excel bulk import for question bank |
| Email Notifications | Send results to students after grading |
| Password Reset | Email-based password reset flow |

### 1.12.2	11.2 Medium-Term (Could be added in 1 month)

| Improvement | Description |
| --- | --- |
| Rich Text Questions | Support for images, code blocks, and LaTeX in questions |
| Adaptive Testing | Difficulty adapts based on student performance |
| Plagiarism Detection | Compare student answers for essay questions |
| Multi-Language UI | i18n support (English + Chinese) |
| WebSocket Timer Sync | Server-pushed timer updates for better accuracy |
| Docker Deployment | Containerized deployment with docker-compose |

### 1.12.3	11.3 Long-Term (Production-Ready)

| Improvement | Description |
| --- | --- |
| Kubernetes Deployment | Scalable, cloud-native deployment |
| Redis Session Cache | Cache JWT blacklist for instant token revocation |
| Microservices Split | Separate services for auth, questions, exams, grading |
| Message Queue | Async grading via RabbitMQ/Kafka for large-scale exams |
| AI-Powered Question Generation | LLM-based question suggestion from course materials |
| Proctoring Integration | Webcam + screen monitoring for high-stakes exams |

## 1.13	12. Conclusion

### 1.13.1	12.1 Achievements

ExamFlow Pro successfully delivers a complete online examination management system with:

- ✅ 3 user roles with proper access control at multiple layers

- ✅ 4 question types with full CRUD and polymorphic answer storage

- ✅ Intelligent paper assembly with rule-based auto-selection

- ✅ Real-time exam interface with countdown timer, auto-save, and session resume

- ✅ Automatic grading engine supporting configurable matching modes

- ✅ Score analysis with statistical distribution and wrong-answer review

- ✅ 11-table normalized database with proper relationships and constraints

- ✅ JWT-based stateless authentication with BCrypt password hashing

- ✅ Clean, responsive UI with warm academic aesthetic

### 1.13.2	12.2 Technical Statistics

| Metric | Count |
| --- | --- |
| Backend Java Files | 36 |
| Frontend TSX/TS Files | 22 |
| Database Tables | 11 |
| REST API Endpoints | 30+ |
| Test Cases | 36 (all passed) |
| Lines of Code (estimated) | ~8,000+ |
| Development Days | 10 |

### 1.13.3	12.3 Personal Reflection

This project was an intensive full-stack development experience that reinforced the importance of:

- Architecture before implementation — the 3 days spent on schema and API design paid dividends throughout development

- Security as a first-class concern — JWT, BCrypt, CORS, and role-based access were built in from Phase 2, not bolted on at the end

- User experience matters — the 30-second auto-save, timer urgency color, question navigation sidebar, and toast notifications make the system feel polished and professional

- Testing is design verification — writing test cases revealed edge cases (duplicate submission, insufficient question pool, timer expiry) that shaped the implementation

The system fulfills all requirements of the Java Web Development capstone and demonstrates practical application of Spring Boot, React/Next.js, MySQL, JWT authentication, and RESTful API design principles.